GSoC 2026 Proposal

Packaging Intelligence Engine for Open Food Facts

A data-driven decision layer for sustainable packaging evaluation

| Tejaswini Pinnamreddy Email: tejaswini.pr.it@gmail.com Phone: +91 8179785325 LinkedIn: [to be added] | Organization: Open Food Facts Project Size: Large (~350 hours) Duration: 12 Weeks Stack: Python · Node.js · PostgreSQL · React |
| --- | --- |

# Overview

Open Food Facts is the world's largest open collaborative food product database, housing millions of product entries contributed by a global community of users, producers, and researchers. It captures ingredients, nutritional facts, environmental scores, and packaging material tags — yet it currently has no structured system to evaluate, score, or recommend sustainable packaging choices.

This project proposes building a Packaging Intelligence Engine — a decision-support layer that sits on top of Open Food Facts' existing data ecosystem. It will allow producers, contributors, and platform users to evaluate packaging alternatives based on quantified sustainability metrics: recyclability, carbon footprint, material efficiency, and cost. The system will expose new API endpoints, a Python scoring microservice, and a lightweight comparison dashboard — all tightly integrated with existing OFF data structures.

The core insight driving this proposal is simple: Open Food Facts already collects the packaging data. This project adds the intelligence layer on top of it.

# Proposed Deliverables

- PackagingDecisionEngine: A Python FastAPI microservice that accepts product attributes, filters packaging options by hard constraints, computes a weighted composite sustainability score, and returns ranked recommendations with per-factor explanations.

- Extended OFF API: Three new REST endpoints — /packaging/recommend, /packaging/compare, and /packaging/impact/:barcode — following Open Food Facts API conventions.

- Comparison Dashboard: A React interface for entering product details, browsing ranked options, and viewing side-by-side packaging comparisons with score breakdowns.

- Database Schema: PostgreSQL schema for packaging option definitions, scoring results, and product recommendation logs.

- Test Suite: Unit tests for scoring and constraint logic; integration tests for all API endpoints.

- Documentation: API reference, setup guide, contributor documentation, and deployment instructions.

# What Exists in Open Food Facts?

Understanding the existing ecosystem is critical to building something that extends it cleanly rather than duplicating it. Open Food Facts currently provides:

| Existing OFF Capability | How This Project Extends It |
| --- | --- |
| Packaging material tags (en:plastic, en:glass, en:recycled-cardboard) on millions of products | Scoring engine that converts raw tags into quantified impact metrics and rankings |
| Eco-Score: broad environmental product scoring based on lifecycle analysis | Packaging-specific sub-score that enriches Eco-Score context with decision-level granularity |
| Open REST API used by 200+ downstream applications | New /packaging/* endpoints following existing OFF API conventions |
| Product contributor workflow (web + mobile) | Packaging recommendation surfaced during product entry — nudging better choices at the point of contribution |
| Folksonomy Engine: extensible custom product properties | Packaging intelligence scores stored as structured product properties, readable by any OFF consumer |

This project does not introduce a parallel system or require structural changes to existing OFF data. It reads from and writes back to structures that already exist.

# Plan of Action

The Packaging Intelligence Engine is built in three phases, each delivering independently testable and usable functionality.

## 1. PackagingDecisionEngine (Core Python Microservice)

The engine is a FastAPI microservice responsible for all scoring and recommendation logic. It is intentionally separated from the Node.js API layer so the scoring logic can evolve independently — including future ML integration — without touching the main API.

### Constraint Filter

Before scoring, options that violate hard product constraints are eliminated:

def filter_packaging_options(product, options):

valid = []

for opt in options:

if product.fragile and not opt.is_protective: continue

if product.weight_kg > opt.max_weight_kg:    continue

if product.is_liquid and not opt.liquid_safe: continue

if product.perishable and not opt.airtight:   continue

valid.append(opt)

return valid

### Scoring Formula

Each remaining option receives a composite PackagingScore:

PackagingScore = (0.35 * recyclability_index)

+ (0.30 * carbon_footprint_score)

+ (0.20 * size_efficiency_score)

+ (0.15 * cost_efficiency_score)

All sub-scores are normalized to [0, 1]. Weights are user-configurable per request, supporting priority profiles: environment-first, cost-sensitive, or balanced. The formula is directly extensible to incorporate Agribalyse lifecycle assessment data in future iterations.

### Recommendation Output

The engine returns a ranked list with per-factor breakdowns:

# Example output

[

{ 'name': 'Recycled Glass Bottle', 'score': 0.82, 'rank': 1,

'breakdown': { 'recyclability': 0.91, 'carbon': 0.78, 'size_fit': 0.80, 'cost': 0.72 } },

{ 'name': 'Molded Pulp Insert',    'score': 0.74, 'rank': 2, ... },

{ 'name': 'Recycled Cardboard Box','score': 0.68, 'rank': 3, ... }

]

## 2. API Extension Layer (Node.js / Express)

Three new endpoints are added to the Open Food Facts API surface, following existing OFF naming and authentication conventions:

POST /api/v1/packaging/recommend

Body:    { barcode, weight_kg, fragile, dimensions, category, mode }

Returns: [ { packaging_type, score, recyclability, carbon_score, rank, breakdown } ]

GET  /api/v1/packaging/compare?ids=opt1,opt2,opt3

Returns: side-by-side comparison of up to three packaging options

GET  /api/v1/packaging/impact/:barcode

Returns: current packaging impact breakdown for an existing OFF product

The Node.js layer handles request validation, authentication, OFF product data lookup (packaging tags, category, Eco-Score), and writes recommendation results to PostgreSQL. It then forwards the scoring request to the Python microservice and returns the ranked response.

## 3. Comparison Dashboard (React)

A lightweight frontend for:

- Entering a product barcode or manual attributes and viewing ranked packaging recommendations.

- Side-by-side comparison of up to three packaging options with a bar chart score breakdown per factor.

- Exporting a simple impact report for a product — useful for producers documenting packaging decisions.

# Implementation

## System Architecture

The system uses a three-tier hybrid architecture with a separated scoring microservice:

| Layer | Technology | Responsibility |
| --- | --- | --- |
| Frontend | React + Recharts | Dashboard, comparison UI, score visualization |
| API Layer | Node.js + Express | Routing, auth, OFF API integration, DB writes |
| Decision Engine | Python + FastAPI | Constraint filtering, scoring, ranked output |
| Database | PostgreSQL (Supabase) | Packaging options, scores, recommendation logs |
| External Data | Open Food Facts API | Product data, Eco-Score, packaging material tags |

## Data Flow

- User submits product barcode or manual attributes via the React dashboard.

- Node.js API fetches product data from Open Food Facts: packaging tags, category, Eco-Score.

- Python Decision Engine applies constraint filtering, computes scores, returns ranked options.

- Results stored in PostgreSQL; structured response returned to the API layer.

- Dashboard renders ranked packaging recommendations with per-factor score breakdown.

## Database Schema (Key Tables)

-- Packaging options library

CREATE TABLE packaging_options (

id              UUID PRIMARY KEY,

name            TEXT NOT NULL,

material_type   TEXT,

recyclability   FLOAT,        -- 0 to 1

carbon_kg_per_unit FLOAT,

max_weight_kg   FLOAT,

is_protective   BOOLEAN,

liquid_safe     BOOLEAN,

airtight        BOOLEAN

);

-- Recommendation results per product query

CREATE TABLE recommendations (

id              UUID PRIMARY KEY,

barcode         TEXT,

queried_at      TIMESTAMPTZ DEFAULT NOW(),

top_option_id   UUID REFERENCES packaging_options(id),

score           FLOAT,

weights_used    JSONB

);

# Initial Prototype & Exploration

Before submitting this proposal, I designed and implemented a feasibility prototype of the core scoring logic to validate the technical approach. The prototype covers:

- Constraint-based filtering of packaging options from a sample dataset of 10 packaging types.

- Weighted multi-factor scoring with configurable priority modes (balanced, environment-first, cost-sensitive).

- Normalization of heterogeneous inputs (emissions in kg/unit, recyclability percentages, size ratios) to a unified [0, 1] scale.

- JSON input/output interface matching the proposed API contract above.

- Validated output rankings against manually computed expected results for 5 test product profiles.

Sample prototype run:

# Input

product = { 'weight_kg': 0.5, 'fragile': True, 'category': 'beverage', 'is_liquid': True }

# Output (mode='balanced')

[

{ 'name': 'Recycled Glass Bottle', 'score': 0.82, 'rank': 1 },

{ 'name': 'Molded Pulp Insert',    'score': 0.74, 'rank': 2 },

{ 'name': 'Recycled Cardboard Box','score': 0.68, 'rank': 3 }

]

# 'Plastic Wrap' was filtered at constraint stage: liquid_safe=False

GitHub Repository: [To be linked — repository will be public before submission deadline]

# Milestones

Every two-week block ends with documentation and tests for all work completed in that block. The mid-point and final evaluations are explicitly scoped to ensure the most critical deliverables land early.

| Period | Phase | Deliverables |
| --- | --- | --- |
| Week 1–2 | Foundation | Codebase study, environment setup, OFF API exploration, packaging data model design, PostgreSQL schema finalization |
| Week 3–4 | Foundation | PostgreSQL schema implementation, packaging options seed data (50+ options), OFF API integration, barcode lookup endpoint |
| Week 5–6 | Core Engine | PackagingDecisionEngine: constraint filter logic, weighted scoring algorithm, normalization module, unit tests |
| Week 7–8 | Core Engine | Impact scoring module, configurable priority modes, score explanation output, API endpoint wiring |
| Evaluation | Mid-Term | PackagingDecisionEngine fully working and tested. /recommend and /impact endpoints live. Mentor review. |
| Week 9–10 | Frontend | React dashboard: recommendation display, score breakdown bar chart, side-by-side comparison view |
| Week 11 | Integration | End-to-end integration, /compare endpoint, edge case handling, contributor workflow integration |
| Week 12 | Polish | Full documentation, test coverage report, deployment guide, final mentor review |

# Why Me?

I am a backend-focused software developer with hands-on experience building API-driven systems, relational database schemas, and multi-service architectures. My skills align directly with every component of this project:

- Backend & API Development: Node.js and .NET — REST API design, request orchestration, authentication patterns. I have built production-grade API layers handling multi-entity data flows.

- Database Design: PostgreSQL and MongoDB — relational schema design, row-level security, structured query patterns. I have implemented compliance tracking systems with multi-entity schemas and document management workflows.

- Python: Scripting and data processing — directly applicable to the FastAPI decision engine, normalization logic, and scoring calculations.

- System Architecture: Separation of concerns, microservice design, extensible data models — the hybrid Node.js + Python architecture in this proposal reflects patterns I have applied in real projects.

Beyond technical skills, I care deeply about the intersection of open data and environmental accountability. Open Food Facts is the only global open database where packaging intelligence can have immediate, real-world impact at scale — across millions of products, used by producers, researchers, and consumers worldwide. This is not a generic platform for me. It is the right place to build this.

I prototyped the core scoring logic before submitting this proposal — not because it was required, but because I wanted to validate the approach and demonstrate that I can execute, not just plan.

# About Me

I am Tejaswini Pinnamreddy, a software developer based in Hyderabad, India. I have practical experience building backend systems, database-driven applications, and API architectures.

| Name | Tejaswini Pinnamreddy |
| --- | --- |
| Email | tejaswini.pr.it@gmail.com |
| Phone | +91 8179785325 |
| LinkedIn | [to be added] |
| GitHub | [to be added] |
| Timezone | Indian Standard Time (UTC +5:30) |
| Availability | Full-time during GSoC period |

I am comfortable communicating asynchronously and synchronously. I will share weekly progress updates with mentors and flag blockers early. I have no planned absences during the GSoC period and will notify mentors immediately if anything changes.

# Post GSoC

If any deliverable remains incomplete, undocumented, or has open issues at the end of the GSoC period, I will resolve them on a priority basis until the work is clean and production-ready.

Beyond that, I plan to stay engaged with the Open Food Facts community — contributing to the packaging intelligence layer as real-world usage surfaces new requirements, helping onboard future contributors to the codebase, and exploring ML-based scoring as a natural next phase.

- ML Integration: Train a model on historical recommendation data to improve scoring accuracy over time.

- Agribalyse LCA Integration: Incorporate lifecycle assessment datasets for precise carbon values per material.

- Regional Recycling Data: Adjust recyclability scores based on the user's country/region recycling infrastructure.

- Contributor Workflow Integration: Surface packaging recommendations natively during the OFF product contribution flow.

THANK YOU